PROJECT PLANNING PHASE

Product Backlog, Sprint Planning, User Stories & Story Points

| Field | Details |
| --- | --- |
| Date | 30 September 2026 |
| Team ID | SWTID-2026-5400 |
| Project Name | ComicCraft – AI Comic Story Creator using Gemini Models |
| Team Size | 4 |
| Team Leader | Reshma S |
| Team Members | Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Maximum Marks | 5 Marks |

1. Product Backlog, Sprint Schedule, and Estimation

The following backlog adapts the supplied project-planning template to the ComicCraft AI project. Story points represent the estimated relative effort for each user story.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Comic Creation Interface | USN-1 | As a user, I can enter a story prompt, main character name, setting, story tone, and art style to create a personalized comic. | 3 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-1 | User Input & Comic Creation Interface | USN-2 | As a user, I can submit my comic details through a simple web form and start the AI comic-generation workflow. | 3 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-1 | User Input & Comic Creation Interface | USN-3 | As a system, I can validate and process user form or JSON input before starting comic generation. | 3 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-2 | AI Comic Generation Pipeline | USN-4 | As a user, I can generate a structured five-panel comic outline from my story prompt. | 5 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-2 | AI Comic Generation Pipeline | USN-5 | As a user, I can receive detailed narration and character dialogue for each comic panel. | 5 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-2 | AI Comic Generation Pipeline | USN-6 | As a user, I can receive AI-generated comic-style illustrations that match the panel prompts. | 5 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-3 | Comic Preview & Layout | USN-7 | As a user, I can view my generated comic panel-by-panel with titles, images, scene descriptions, captions, and narration. | 5 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-3 | Comic Preview & Layout | USN-8 | As a system, I can organize generated images and story text into the correct panel layout. | 3 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-3 | Comic Preview & Layout | USN-9 | As a user, I can customize the comic tone and art style and regenerate content according to my selections. | 3 | Medium | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-4 | PDF Export, Integration & Validation | USN-10 | As a user, I can download the completed comic as a professionally structured PDF containing images and narration. | 5 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-4 | PDF Export, Integration & Validation | USN-11 | As a user, I can receive confirmation after the comic is successfully exported and return to create another comic. | 3 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |
| Sprint-4 | PDF Export, Integration & Validation | USN-12 | As a project team, we can validate the complete ComicCraft workflow through UAT and prepare final project documentation. | 3 | High | Reshma S; Rithika R; Saaniya Ruzdha N; Rayhana Banu M |

2. Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-2 | 15 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-3 | 11 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-4 | 11 | To be decided | To be decided | To be decided | To be recorded | To be recorded |

3. Sprint Goals

Sprint-1: Build the user input interface and establish the basic comic-generation workflow.

Sprint-2: Integrate Gemini Flash, Gemini Pro and Stable Diffusion for complete AI comic generation.

Sprint-3: Build the comic panel layout and preview experience and support tone/art-style customization.

Sprint-4: Implement PDF export, success confirmation, end-to-end validation and final documentation.

4. Velocity

Velocity is the amount of story-point work completed by the team in a sprint. For ComicCraft, the actual velocity will be calculated after each sprint using the story points successfully completed and accepted. The planned sprint totals are 9, 15, 11 and 11 story points.

| Sprint | Planned Points | Completed Points | Velocity |
| --- | --- | --- | --- |
| Sprint-1 | 9 | To be recorded | To be calculated |
| Sprint-2 | 15 | To be recorded | To be calculated |
| Sprint-3 | 11 | To be recorded | To be calculated |
| Sprint-4 | 11 | To be recorded | To be calculated |

5. Burndown Chart

The ComicCraft burndown chart should show the amount of remaining story-point work against time for each sprint. The chart can be updated at the end of each working day or sprint checkpoint. The actual completed points should be entered from the sprint tracker.

6. Project Workflow Alignment

Milestone 1 – Model Selection and Architecture: select Gemini Flash, Gemini Pro and Stable Diffusion and define the application architecture.

Milestone 2 – Core Functionality Development: implement outline generation, story generation, image generation, layout building and PDF export.

Milestone 3 – routes.py Development: implement FastAPI routes for form generation, JSON generation, export success and image testing.

Milestone 4 – Frontend Development: develop index.html, comic_preview.html and export_success.html using HTML, CSS and Jinja2.

Milestone 5 – Deployment and Verification: configure the local environment, start the FastAPI server, test the application and verify the complete workflow.

7. Key ComicCraft User Stories

The user stories are based on the supplied ComicCraft project specification: users provide a story prompt and preferences; Gemini Flash creates the structured five-panel outline; Gemini Pro creates narration and dialogue; Stable Diffusion creates comic illustrations; the application assembles the panels; and the final comic is exported as a PDF.

8. Team Information

| Role | Name |
| --- | --- |
| Team Leader | Reshma S |
| Team Member | Rithika R |
| Team Member | Saaniya Ruzdha N |
| Team Member | Rayhana Banu M |

9. References

Atlassian Agile / Scrum project management resources

Atlassian Sprint and estimation resources

Atlassian Burndown Chart resources

Visual Paradigm Scrum Burndown Chart resource

ComicCraft – Project Planning Phase | Team ID: SWTID-2026-5400